## Slide 1: We would like to acknowledge the Whadjuk Noongar people whose traditional land we gathered on today, and pay our respects to their elders past, present and emerging.
Workshop
Native Vegetation Clearing Approvals
June 2025

## Slide 2
Session Agenda
Why are we here and what do we need
Schedule we are working to
Scene Setting
Workshop item 1 – High Level Benefits (~15mins)
Workshop item 2 – Functional Scope (~45mins)
Workshop item 3 – Risk (~15mins)
Wrap-up

## Slide 3
Informing the PDP/Business Case
We aim to verify the following to inform the updated EO business case to government (referred to as a ‘project definition plan’)
Strategic Intent and scope of functionality
High level requirements
What could we do for customers and staff now, next and later
Existing systems we are replacing
Data Quality and Migration

## Slide 4
High level schedule

## Slide 5: Scene Setting

## Slide 6
Vision
Environment Online is envisaged to be a digitised environmental regulatory and assessment platform that integrates the regulatory cycle and creates a quality online experience for staff, industry, developers, customers and the community.
Notes: Facilitation notes
A reminder of the current EO vision framing the overall PDP case and investment.
The strategic vision is retained from the original business case. We have confirmed this and remind the executive team on what we continue to work towards.
This vision continues the journey of an integrated, streamlined and common approach to regulatory approvals and compliance delivery, for both customers and staff.
Other minor variations used in the PDP
Environment Online is envisaged to be a digitised environmental regulatory platform integrating the regulatory cycle and creating a quality online experience for staff, industry, developers, customers and the community (cover page)

## Slide 7
Objectives
1. Streamlined Business Processes | Automated, optimised forms and workflows, resulting in less complex and more efficient processes.
2. Regulated Environmental Health | Ability to access more complete and timely information to inform assessment decisions and help safeguard the environment.
3. Improved User Experience | Accessibility to services will be improved through 24/7 access to a self-service portal from anywhere, any device.
4. Trusted Data and Information | A single source of trusted information and data will support the provision of higher quality and evidence-based advice and decision making. Much of the necessary information will be captured automatically through digital applications as a byproduct of electronic processing rather than manual functions.
5. Adaptive Culture | More capacity for joint planning and decision making, including easier access to latest information about decision making will enable more effective use of staff training, skills and capabilities; building organisational excellence a more satisfying and responsive service delivery.
6. Innovative Technology | Secure and future proof our systems, reducing the risk of system failure, cyber security incidents and the need to constantly upgrade on-premise systems
7. Improved Financial Management | Addressing weaknesses in the design and implementation of controls and processing of cost recovery and fees payable by proponents.
Notes: Facilitation notes
7 key objectives from the original business case frame the vision and will continue to feature in the PDP.
The objectives a key to framing the PDP investment and provides a key guidance to the design and delivery of business and EO change in collaboration with staff and customers.

## Slide 8
Design Principles
One portal and unified experience for DWER customers
A common, integrated approach to regulatory assessment stages
Reuse and improvement of common EO functions
Ask once where we can, share and reuse key data
Incremental, valued and viable changes, informed with actual use
Digital systems enable streamlined processes and rules
Process change reflects key strategic reforms and direction – such as but not limited parallel processing and deemed decision making

## Slide 9
Current Functionality
Referrals and associated applications under Part IV of the Environmental Protection Act 1986
Ability to submit all application types, including
annual fees and compliance plans and reports
Ability to lodge and track native vegetation clearing permit applications
Environmental
Impact Assessments
Native Vegetation Regulation
Phase 1
Industry
Regulation
Phase 1
Fees and
Payments
Integrated payment solution for Environmental Impact Assessments (EIA) submitted through Environment Online.
Common
Capabilities
Geospatial Services
Data & Analytics
Enquiries
Expert Advice
RFI’s
Customer portal
+ ongoing minor releases incorporating a range of product enhancements and bug fixes, as well as the establishment of new features

## Slide 10
Functionality under development
Will integrate Planning Advice functionality for both Water and Environmental Land use on the platform.
Planning Advice
Industry Regulation Phase 2
Water Licensing
Survey Data for Approvals
Digitise all application forms and extended portal dashboard functionality.
Allow submission of Marine and Biodiversity field survey data as part of their regulatory assessment referrals
Functionality below is currently in train and at varying stages of development:
Management of water licensing activities self service capability and improved status and tracking visibility
+ ongoing minor releases incorporating a range of product enhancements and bug fixes, as well as the establishment of new features
Unified Application and Dashboard
Analysis and concept design works on new
application and improved customer dashboard options

## Slide 11
Up and coming functionality
What is still to come..
Digitise all application forms and full case management for clearing approvals
Native Vegetation Regulation
Phase 2
Unified case mgmt. and analytics for water and environment compliance and enforcement
(Assurance)
Compliance and Enforcement
Management of all controlled waste licencing and digital waste returns and tracking solution
Controlled Waste Licensing and Tracking
Detailed analysis and targeted updates to help customers and staff track, workflow and manage parallel approvals
Parallel Decision Making and Processing
Supporting the
assessment, remediation and management of contaminated sites
Contaminated
Sites
+ ongoing minor releases incorporating a range of product enhancements and bug fixes, as well as the establishment of new features

## Slide 12: EO for Clearing – current state
What we currently have in EO for the Native Vegetation / Clearing:
Basic knowledge base detail available for the public and customers.
Customers can register and submit all Clearing Forms via the EO portal.
Customer post login, can view their dashboard and includes EO clearing applications.
Customer can also choose to use the existing email pathway for forms.
Customer can submit: F04 Amendment, F05 Transfer, F06 Surrender, F01 New Clearing Permit.
Applications via EO are attachment based, i.e. digital basic. They are not smart forms.
Attachments are stored in EO Sharepoint.
A EO Dynamics model driven application is used by clearing officers to open, validate and process the applications.
Applicable data is re-keyed into the existing CPS system and processing continues via CPS.
One Stop Shop Design Files – Figma

## Slide 13: Workshop Item 1 What we are setting out to do and the benefits of doing so

## Slide 14: Statement of Strategic Intent
What are we setting out to do
Environment Online will be expanded to deliver the remaining Native Vegetation clearing referral process covering all 5 stages of assessment.
This will also include support for delegated clearing approval as undertaken by DEMIRS, and the processing of clearing offsets applicable to the referral.
With the migration to EO, what do you believe/hope the Key Benefits for GOVERNMENT AND CUSTOMERS will be?
<describe the top 3 or more here>

## Slide 15: Statement of Strategic Intent
What are we setting out to do
Environment Online will be expanded to deliver the remaining Native Vegetation clearing referral process covering all 5 stages of assessment.
This will also include support for delegated clearing approval as undertaken by DEMIRS, and the processing of clearing offsets applicable to the referral.
With the migration to EO, what do you believe/hope the Key Benefits for STAFF will be?
<describe the top 3 or more here>

## Slide 16: Workshop Item 2 Scope and functionality

## Slide 17
Stages of
Assessment
Features
Common Features (often connected to 1 or more stages OR called upon independent of a stage, e.g. person registration, reporting)
Reflection 1 - Native Vegetation Regulation
LEVEL 1 – FUNCTIONALITY - What we believe are the major areas of functionality
Stage 1
Pre-Application
Stage 2
[Apply &] Validation
Stage 3
Assessment
Stage 4
Decision Review
Stage 5
Instrument Mgmt.
Decision
Decision
Recommend
Instrument
Management
Assessment
Application
[Business]
Validation
Application
Enquiry
Compliance
Monitoring & Reporting
Compliance
Monitoring
Reporting and Analytics
Public
Advertising and
Consultation
Expert
Advice
Person & Party Registration and Rights Management
Fees and Payments
(Inc. refunds, adjustments)
Conditions
Library
Management
Offsets
(EPA and NV)
Appeals
Correspond-ence
Management
Requests
for Information
Document and Record
Templates and
Generation
Customer and Staff Dashboards
Survey
Data
(IBSA/IMSA)
Notifications
(email, portal, case mgmt)
Task
Management
Attachments and File Store
Geospatial Data Management
(store, view, validate)
Knowledge
Base (staff, customers, public)
Think of a boxes as stepping stones on the path to completing the big picture intent. Each include user stories (requirements) that, when pieced together, deliver a valuable chunk of functionality for stakeholders.
Public Search and Display of Published Records

## Slide 18
Reflection 2 - Native Vegetation Regulation
LEVEL 2 – FUNCTIONALITY What we captured in the 2020 Business Process Master List (epics/features/user-stories)
Enquiry
Application
Application [Business] Validation
Assessment
Reporting
Decision
Decision
Recommend
Instrument
Management
Data
Other
Requirements
Scope
Enquiry
Process
Stages
Applicants
Identity
Application
Form
Amendment
Application
DEMIRS
(access for, refer to)
Commonwealth
(access to, add to, refer to)
Business Rules
Application
Fee
Fee
Payment
EPA Referral
(Part 4 check and link)
Fee
Payment
Application
Received
Fee
Refund
Progress
Visualisation
Workload
Management
Application
Fee
Fee
Amendment
Geospatial
Land
Ownership
CAWS & RIWI
Check / Validation
Commonwealth Check / Validation
Exempt
Check
Accept
Application
Assessment
Pathways
Declined
[request]
Further Information
Native Title
Check / Validation
Direct
Interests
Amendments
Validation
Advertise
Application
Notification
Period
Bioregional
Rule Setting
Desktop
Assessment
External
Advice
Site
Visit
Application
Type
Offsets
Survey
Reports
Decision
[Determination]
Submissions
Decision
Package
Advertise
Appeals
Appeals
Consultation
Appeals
Correspond-ance
Workload
Management
Tracking
Subdivision
Approvals
Compliance
[schedule and reporting]
Maintain
Offset
Register
(interface only)
Maintain
Reference
Data
Data
Lake
Data
Sharing
Record
Keeping
Maintain
Statistics
Reporting
KPI
Reporting
Workload
Management
Record
Keeping
Customer
Information
Document
Management
Common in EO for current state build
Features in the BPML with user stories / requirements
EPICS in the BPML with 1 or more features
External Agency (gen docs, notify)
Interested Parties
Release 2 and 3

## Slide 19
Reflection 3 - Native Vegetation Regulation
What has been established (at a high level) in current state (release 3 + 4)
Stage 1
Pre-App
Stage 2
[Apply &] Validation
Stage 3
Assessment
Stage 4
Decision Review
Stage 5
Instrument Mgmt.
Compliance
Monitoring & Reporting
Customer Experience
(One Stop Shop Portal)
Staff Experience
(Case Management)
Both
Application
Form (draft, submit, track)
Enquiries
Applicants
Identity
Account Management & Profile Update
Geospatial
(GIS Maps- Draw & Upload)
Customer
Information
[and manage access rights]
[Attachments]
Document
Management
Amendment
Application
Accept
Application
[request]
Further Information
Interested Parties
Customer Dashboard
Officer Dashboard
Generate Documents
Appl.Timeline (activities, posts, notes, interactions)
Geospatial
(GIS Maps- Draw & Upload)
Expanded Features from development work
Application
Received
Notes: Training Materials
wawater.sharepoint.com/:b:/t/EOP.Team/EQQLpG4eCZBHuNQlZIltf_EBpTvuR67Wt6btLx0TnjLTqg?e=1btMry
Application Form – sub features
NV-F01 Application for new permit or referral -(Release 3)
NV-F06 Application for surrender (release 4)
NV-F05 Notification of transfer of area permit (Release 4)
NV-F04 Application for an amendment (Release 4)
PORTAL - NV-F01 Pre-Application Scoping
PORTAL - NV-F01 Introduction - Alert banner
PORTAL - NV-F01 Attachments
PORTAL - NV-F01 (Referral, Area, Purpose) Validation
PORTAL - NV-F01 (Referral, Area, Purpose) Update: Provide the reason for proposed clearing
PORTAL - NV-F01 (Referral, Area, Purpose) Surveys for assessments (IBSA and IMSA)
PORTAL - NV-F01 (Referral, Area, Purpose) Proposed Clearing
PORTAL - NV-F01 (Referral, Area, Purpose) Other approvals
PORTAL - NV-F01 (Referral, Area, Purpose) Land details (Without mapping)
PORTAL - NV-F01 (Area, Purpose) Assessment bilateral agreement
PORTAL - NV-F01 - Applicant can indicate, when unsure if clearing permit is a controlled action
PORTAL - NV-F01 - Applicant can indicate, authority to clear land - without landowner approval
PORTAL - NV Form 1 (Referral, Area, Purpose) Proposed clearing end date functionality
Portal - NV - Declaring Multi Applicant application
PORTAL - Withdraw a submitted NV application
PORTAL - NV-F01 Attachments
NV-F01 GIS maps
Enable base functions for Native Vegetation
DYNAMICS - NV Request for information (RFI) - (Base)
Dynamics: Add interested party as a Contact to the NV application

## Slide 20: Feature Questions
Looking over the 3 reflection slides;
without getting to the detail on what each feature is; from a high-level scan over the features, what % confidence level do you have that we have them covered?
<value here> %
Review reflection slides 1 and 2 – What must have features are missing? (we will work through each stage of assessment)
A
B
…
What features or groups-of do you believe most complex or concerning and therefore, a high risk to deliver and why?
A
B
…
Notes: Stages of assessment for native vegetation clearing permits | Western Australian Government

## Slide 21: Let us quickly loop back to ‘why’!
From our discussion of scope and features…so why do this? What are the benefits / savings / advantages?
Key Benefits for GOVERNMENT AND CUSTOMERS will be?
Key Benefits for STAFF will be?

## Slide 22: Workshop Item 3 Risk

## Slide 23: Risks
What are top 3 risks (in terms of likelihood and impact) for CUSTOMERS and STAFF/DWER and why?
For CUSTOMERS
For STAFF

## Slide 24: END OF SESSION

## Slide 25
Proposed Roadmap
2026 - 2027
2027 - 2028
2028 - 2029
PDP Year 1
PDP Year 2
PDP Year 3
Native Vegetation Clearing and Offsets
Water and Env. Compliance and Enforcement
Controlled Waste Licencing and Tracking
Contaminated Sites
Parallel Decision Making and Deemed Decision Making
Common (ongoing updates, e.g. public consultations, published records search, etc)
Reporting and Analytics (ongoing updates)
Water Licencing & Resources
Unified Application and Dashboard
Notes: Facilitation notes
The draft PDP revised and proposed roadmap.
Running workshops over the next 4 weeks may influence this. We will come back to you after the workshops, and earlier if required.
From top to bottom
The key focus in alignment with the vision is the finalisation of the onboarding and integration of regulatory approvals for water and native vegetation clearing, reusing common functions, enhanced data reporting and analytics, and the common regulatory stages of assessment workflow. Clearing will include improvements for offset management in assessment processes for both EPA and Clearing.
As we bring in the final 2 regulatory approvals, we continue to enable applicable decision making and processing process, rules and pathways; and build on the one front door, unified application opportunities and dashboards.
Current water licencing systems include functionalities that are hardwired into basic water C&E activities for events/incidents/investigations and enforcement, with abilities to associate C&E records to parties, locations, instruments and the like.
This requires us to pull C&E into the 2026 period, and possibly earlier with detailed analysis covering W&E for C&E functionalities. There is also a possibility of exploring data analytics and reporting functions early with existing data holdings for key C&E insights for staff. There are likely other key strategic drivers for C&E and we will explore these and what we can do in a series of staged releases for staff and customers.
Finally. The program is working with Assurance and ISB regarding Controlled Waste, namely a potential offering for tracking built using the same platform technology as EO from EPA Victoria. That said, the timing has not changed at this stage.

## Slide 26
Case Management Applications – enabling specific and common process for key business services
What does this look like (~Q4 2025)
EPA
Approvals
Planning Advice
Industry
Approvals
Water
Licencing
Clearing Approvals
Controlled Waste Licencing and Tracking
Water & Env.
Compliance and Enforcement
Complete and improving
Contam.
Sites
Under Development
Future Functionality
One Document Records Store (SharePoint)
One Portal
(My Environment Dashboard and Security)
Common Functions (Enquires, RFI, Expert Advice, Fees and Payments, Survey Data for Approvals)
One Database
Geospatial Platform
Enterprise Data Lake / Warehouse Platform
Foundational Platform

## Slide 27
Native Vegetation Regulation
HIDDEN SLIDE – May assist with general reflections and a helper to see if we missed anything
Offset Management
Customer Portal
Documents, Records and Data Management
Customer Records
Application (Apply)
Application Validation
Assessment
Draft Decision & Recommend
Instrument Management
Reporting and Analytics
Management
Common
Enquiry
Draft
Decision and Recommend
Individual
and Parties
Registration and Management
Acting on
Behalf of and Access Rights
Public
Consultations
and Advertising
Amendment
(proponent or department)
Fees, Payments, Refunds, Adjustments
Geospatial Data Management
Document
Attachments and Generation
Workload Dashboard, Management
and Tracking
Exemption
Check and Management
Accept or Decline Application
Instrument
Compliance
Schedules
Requests for Information
Correspond-ence
Generation and Management
Public Search and Display of Published Records
Level of Assessment Determination
Customer Notifications
(Portal, Email)
RIWI, CAWS checks - flagging and assignment
Expert Advice
(internal or external)
Risk and Pathway Determination
Parallel Determination and Linkage
Legal rights, ownership checks
Application Progress Visualisation
Clock Management
Task Assignment and Management
Instrument
Conditions Library
Draft
Instrument and Proponent Review
Manage Assessment Criteria
Direct
Interests
Assessing Officer Notifications
Instrument Conditions
Instrument
(condition) Compliance Reporting
Reference Data
Management
Offset Proposals Management
Offset Determination
Offset Register Publication
Survey Data for Approvals
SAT
Reviews
Appeals
Projects, Proposals and
Applications
Status of Applications
Enquire
Notifications and Preferences
Notifications and Preferences
Compliance Schedules and Reporting
Survey Data
Correspond-ence
Requests for Information
Fees and Payments
Tasks
Security and Access Rights Management
Update personal and party details
Dashboard
Offset Condition Reporting